## Slide 1: Phase 3: Scheduling and Cost Estimate
Provide the following:
Detailed Project Schedule: Bar Chart
Cost Estimate
List of Trades
Construction Process

## Slide 2: Scheduling and Cost Estimate Process:
Task
Task
Scope of Work (Drawings and RFP)
Identify all scope of work items for the Project (Design work, Site preparation, Removals, Installation, etc)
Identify all construction activities (Task) for each item

## Slide 3: Scheduling and Cost Estimate Process (cont’d):
Labor
Mate-rials
Line Item
Break Tasks into more specific Line Items
Identify materials and labor needed for each item
Determine material costs and labor wages
Determine Construction expenses (Profit, Professional Fees, etc)
Bring the information together:
  Summary of all costs
  Schedule for all tasks
Task
Line Item
Line Item

## Slide 4
CSI Divisions: Master Format
Minimum:
  General Requirements
  Metals
  Openings
  Finishes
arch tool box

## Slide 5: Detailed Bar Chart: Project Schedule
  CPM (Critical Path Method)- Project network logic diagram, calculates the longest path and the latest/earliest start dates
  List all activities required to complete the project
  Time or duration the activity will take to complete
  Dependencies between activities

## Slide 6: Detailed Bar Chart: Project Schedule
Ghant Chart
  Scope of work
    CSI Divisions
    Hierarchy
  Duration
  Start and Finish dates
  Relationship between work items

## Slide 7: Cost Estimate
Scope of Work (CSI Division Format)
Units
Materials
Labor
Allowances
Equipment

## Slide 8: Cost Estimate
Summary
Professional Expenses
General Conditions
Overhead & Profit
Totals
*Use CSI Division Format*

## Slide 9: List of Trades
Wage Determinations
  Department of Labor
  WageDeterminationsOnLine.GOV

## Slide 10: Cite all Sources!
MLA Format
  In-Text Citations
  Footnotes
  Works Cited Page
Cite all Sources!
Cite all Sources!