|  |
| --- |
| January |
| Sun |  | Mon |  | Tue |  | Wed |  | Thu |  | Fri |  | Sat |
|  |  |  |  |  |  | 1 |  | 2 |  | 3 |  | 4 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  6 |  | 7Start Designing Wings |  | 8Dimensions of Arduinos and Equipment |  | 9 |  |  10 |  | 11 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12 |  | 13  |  | 14Deign CompletedPlans for ALL material begins |  | 15List of All Equipment needed for LightsMake the Budget |  | 16Shopping for Sergio Equipment |  | 17 |  | 18 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 19 |  |  20 |  | 21 |  | 22Shopping For Laura Material |  | 23 |  | 24 |  | 25 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 26 |  | 27Start School Ugh!!!!Meeting With Baker |  | 28Start Coding  |  |  29Auto Cad drawing Of Wings |  | 30Meeting with Baker Discuss Project |  |  31Printed Drawings and Extra for Templates Done |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |

|  |
| --- |
|  Febuary  |
| Sun |  | Mon |  | Tue |  | Wed |  | Thu |  | Fri |  | Sat |
|  |  |  |  |  |  |  |  |  |  |  |  | 1 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  3Wings Build Begins |  | 4 |  | 5Wings Build Continues |  | 6 |  |  7Wings Build ContinuesDiscuss how to install the Lights in Wings |  | 8 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
|  9 |  | 10Wings Build Continues |  | 11 |  | 12Wings Build Continues |  | 13 |  | 14Wings Build Ends |  | 15 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16 |  | 17Testing Wings With Lights |  | 18Fix Any Issues with Lights |  | 19Fix Issues with Materials |  | 20Discuss any more issues |  | 21Harness and Housing structure for Arduino  |  | 22 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 23 |  | 24Final Testing Of Wings |  | 25Finalize any changes |  | 26Wings Complete |  | 27 |  | 28 |  |  |
| March |
| Sun |  | Mon |  | Tue |  | Wed |  | Thu |  | Fri |  | Sat |
|  |  |  |  |  |  |  |  |  |  |  |  | 1 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  3Work on all Paper work Due for Project |  | 4 |  | 5Make Video of the project with Avid |  | 6 |  |  7 |  | 8 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 |  | 10Make Power Point to show off Project |  | 11 |  | 12 |  | 13 |  | 14 |  | 15Fitting with ModelShop for outfit  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16 |  | 17Changes for model |  | 18 |  | 19Finalize power point and Video for presntation |  | 20 |  | 21 |  | 22Fitting with model Final changes |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 23 |  | 24 |  | 25 |  | 26 |  | 27 |  | 28 |  | 29 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 30 |  | 31 |  |  |  |  |  |  |  |  |  |  |
|  |

|  |
| --- |
|  April  |
| Sun |  | Mon |  | Tue |  | Wed |  | Thu |  | Fri |  | Sat |
|  |  |  |  | 1 |  | 2 |  | 3 |  | 4 |  | 5 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 |  | 7 |  | 8 |  | 9 |  | 10 |  | 11 |  |  12 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 |  | 14 |  | 15 |  | 16 |  | 17 |  | 18 |  | 19 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20 |  | 21 |  | 22 |  | 23 |  | 24 |  | 25 |  | 26 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 23 |  | 24 |  | 25 |  | 26 |  | 27 |  | 28 |  | 29 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 30 |  | 31 |  |  |  |  |  |  |  |  |  |  |
| May |
| Sun |  | Mon |  | Tue |  | Wed |  | Thu |  | Fri |  | Sat |
|  |  |  |  |  |  |  |  | 1 |  | 2 |  | 3 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 |  | 5 |  | 6 |  | 7 |  | 8 |  | 9 |  | 10 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 |  | 12 |  | 13 |  | 14  |  | 15 |  | 16 |  | 17 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 18 |  | 19 |  | 20 |  | 21 |  | 22 |  | 23 |  | 24 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| 25 |  | 26 |  | 27 |  | 28 |  | 29 |  | 30 |  | 31 |
|  |  |  |  |  |  |  |  |  |  |  |  |  |