|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| January | | | | | | | | | | | | | | | | | | | |
| Sun |  | Mon |  | Tue |  | Wed | |  | | Thu | |  | | Fri | |  | | Sat | | |
|  |  |  |  |  |  | | 1 | |  | | 2 | |  | | 3 | |  | | 4 | | |
|  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
| 5 |  | 6 |  | 7  Start Designing Wings |  | | 8  Dimensions of Arduinos and Equipment | |  | | 9 | |  | | 10 | |  | | 11 | | |
|  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
| 12 |  | 13 |  | 14  Deign Completed  Plans for ALL material begins |  | | 15  List of All Equipment needed for Lights  Make the Budget | |  | | 16  Shopping for Sergio Equipment | |  | | 17 | |  | | 18 | | |
|  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
| 19 |  | 20 |  | 21 |  | | 22  Shopping For Laura Material | |  | | 23 | |  | | 24 | |  | | 25 | | |
|  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
| 26 |  | 27  Start School Ugh!!!!  Meeting With Baker |  | 28  Start Coding |  | | 29  Auto Cad drawing Of Wings | |  | | 30  Meeting with Baker Discuss Project | |  | | 31  Printed Drawings and Extra for Templates Done | |  | |  | | |
|  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Febuary | | | | | | | | | | | | | | | | | | | | | | | | | |
| Sun |  | Mon | |  | | Tue | |  | | Wed | |  | | Thu | | | |  | | Fri | |  | | Sat | |
|  |  |  | |  | | |  | |  | |  | |  | | |  | | |  | |  | |  | | 1 |
|  |  |  | |  | | |  | |  | |  | |  | | |  | | |  | |  | |  | |  |
| 2 |  | 3  Wings Build Begins | |  | | | 4 | |  | | 5  Wings Build Continues | |  | | | 6 | | |  | | 7  Wings Build Continues  Discuss how to install the Lights in Wings | |  | | 8 |
|  |  |  | |  | | |  | |  | |  | |  | | |  | | |  | |  | |  | |  |
| 9 |  | 10  Wings Build Continues | |  | | | 11 | |  | | 12  Wings Build Continues | |  | | | 13 | | |  | | 14  Wings Build Ends | |  | | 15 |
|  |  |  | |  | | |  | |  | |  | |  | | |  | | |  | |  | |  | |  |
| 16 |  | 17  Testing Wings With Lights | |  | | | 18  Fix Any Issues with Lights | |  | | 19  Fix Issues with Materials | |  | | | 20  Discuss any more issues | | |  | | 21  Harness and Housing structure for Arduino | |  | | 22 |
|  |  |  | |  | | |  | |  | |  | |  | | |  | | |  | |  | |  | |  |
| 23 |  | 24  Final Testing Of Wings | |  | | | 25  Finalize any changes | |  | | 26  Wings Complete | |  | | | 27 | | |  | | 28 | |  | |  |
| March | | | | | | | | | | | | | | | | | | | | | | | | | |
| Sun |  | Mon | |  | | Tue | |  | | Wed | |  | | Thu | | | |  | | Fri | |  | | Sat | |
|  |  | |  | |  | |  | |  | |  | | | |  | |  | |  | |  | |  | | 1 |
|  |  | |  | |  | |  | |  | |  | | | |  | |  | |  | |  | |  | |  |
| 2 |  | | 3  Work on all Paper work Due for Project | |  | | 4 | |  | | 5  Make Video of the project with Avid | | | |  | | 6 | |  | | 7 | |  | | 8 |
|  |  | |  | |  | |  | |  | |  | | | |  | |  | |  | |  | |  | |  |
| 9 |  | | 10  Make Power Point to show off Project | |  | | 11 | |  | | 12 | | | |  | | 13 | |  | | 14 | |  | | 15  Fitting with Model  Shop for outfit |
|  |  | |  | |  | |  | |  | |  | | | |  | |  | |  | |  | |  | |  |
| 16 |  | | 17  Changes for model | |  | | 18 | |  | | 19  Finalize power point and Video for presntation | | | |  | | 20 | |  | | 21 | |  | | 22  Fitting with model Final changes |
|  |  | |  | |  | |  | |  | |  | | | |  | |  | |  | |  | |  | |  |
| 23 |  | | 24 | |  | | 25 | |  | | 26 | | | |  | | 27 | |  | | 28 | |  | | 29 |
|  |  | |  | |  | |  | |  | |  | | | |  | |  | |  | |  | |  | |  |
| 30 |  | | 31 | |  | |  | |  | |  | | | |  | |  | |  | |  | |  | |  |
|  | | | | | | | | | | | | | | | | | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| April | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Sun |  | Mon | |  | Tue | | |  | Wed | | | | |  | Thu | | | | |  | Fri | | | | |  | | Sat | | | |
|  |  |  | |  | 1 | | |  | 2 | | | | |  | 3 | | | | |  | 4 | | | | |  | | 5 | | | |
|  |  |  | |  |  | | |  |  | | | | |  |  | | | | |  |  | | | | |  | |  | | | |
| 6 |  | 7 | |  | 8 | | |  | 9 | | | | |  | 10 | | | | |  | 11 | | | | |  | | 12 | | | |
|  |  |  | |  |  | | |  |  | | | | |  |  | | | | |  |  | | | | |  | |  | | | |
| 13 |  | 14 | |  | 15 | | |  | 16 | | | | |  | 17 | | | | |  | 18 | | | | |  | | 19 | | | |
|  |  |  | |  |  | | |  |  | | | | |  |  | | | | |  |  | | | | |  | |  | | | |
| 20 |  | 21 | |  | 22 | | |  | 23 | | | | |  | 24 | | | | |  | 25 | | | | |  | | 26 | | | |
|  |  |  | |  |  | | |  |  | | | | |  |  | | | | |  |  | | | | |  | |  | | | |
| 23 |  | 24 | |  | 25 | | |  | 26 | | | | |  | 27 | | | | |  | 28 | | | | |  | | 29 | | | |
|  |  |  | |  |  | | |  |  | | | | |  |  | | | | |  |  | | | | |  | |  | | | |
| 30 |  | 31 | |  |  | | |  |  | | | | |  |  | | | | |  |  | | | | |  | |  | | | |
| May | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Sun | |  | Mon | |  | Tue | | | |  | Wed | | | | |  | | Thu | | | |  | | Fri | | |  | | | Sat | |
|  | |  |  | |  | |  | | | | |  |  | | | |  | | 1 | | | |  | | 2 | | | |  | | 3 | |
|  | |  |  | |  | |  | | | | |  |  | | | |  | |  | | | |  | |  | | | |  | |  | |
| 4 | |  | 5 | |  | | 6 | | | | |  | 7 | | | |  | | 8 | | | |  | | 9 | | | |  | | 10 | |
|  | |  |  | |  | |  | | | | |  |  | | | |  | |  | | | |  | |  | | | |  | |  | |
| 11 | |  | 12 | |  | | 13 | | | | |  | 14 | | | |  | | 15 | | | |  | | 16 | | | |  | | 17 | |
|  | |  |  | |  | |  | | | | |  |  | | | |  | |  | | | |  | |  | | | |  | |  | |
| 18 | |  | 19 | |  | | 20 | | | | |  | 21 | | | |  | | 22 | | | |  | | 23 | | | |  | | 24 | |
|  | |  |  | |  | |  | | | | |  |  | | | |  | |  | | | |  | |  | | | |  | |  | |
| 25 | |  | 26 | |  | | 27 | | | | |  | 28 | | | |  | | 29 | | | |  | | 30 | | | |  | | 31 | |
|  | |  |  | |  | |  | | | | |  |  | | | |  | |  | | | |  | |  | | | |  | |  | |