## Slide 1
Identify Notable Problems
That are ::
Worth solving.
Within our means.
Identify ::
Sub-problems of the project.
Sub-problem leaders.
Delegate team members to appropriate sub-problems.
Make A Plan ::
Clarify progress report format and frequency for each sub group.
Clarify designated work times and places.
START SOLVING PROBLEMS
Do We Need Help?
NO
YES
Seek Faculty Help.
Invite a “Guest Speaker”.
Do We Still Need Help?
YES
NO
Monitoring & Control
Team Meetings
Sub-Team Meetings
Problems/Issues Report
Highlight Reports
Quality Control
(i.e. Faculty/”Guest Speaker”)
Are ALL Sub-Problems Completed?
Project Complete
YES
Final Deliverables
Peer Review
END
Faculty Review
Accept?
YES
NO
NO
Are SOME Sub-Problems Completed?
YES
B
B
NO
SIAM PROJECT CONTROL METHOD
Created By :: Antonio Aguirre
Date :: May 25, 2013
Do We Need Help?
A
A